Backlog:

|  |  |
| --- | --- |
| Category |  |
| **Backend:** |  |
| Layering base | 2 days |
| User | 2.5 hour |
| Preferences | 2.5 hour |
| Swipes | 2.5 hour |
| Matches | 2.5 hour |
| Error handling | 1.5 hour |
| Analytics | ? |
| Database | 4 hour |
| Authentication | 2 hour |
|  |  |
| **Frontend:** |  |
| Setup react | 1 hour |
| Design pages | 3 hour |
| Implement design | ? |
| Bind front to api | 1 hour |
|  |  |
| **Testing:** |  |
| Test error handling | 1 hour |
| Test data retrieve methods | 1 hour |
| Test data create methods | 1 hour |
| Test data update methods | 1 hour |
| Test data delete methods | 1 hour |
| Test data update methods | 1 hour |
| Test authentication | 0.5 hour |